SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

# CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1005 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | S.MYTHILI | Reg. No.: | 192411250 |
| Date: | 15/10/2026 | Duration: | 60 minutes |

## Code of Conduct

I ______S.Mythili(192411250)____________________ (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: ______mythili___________________

## Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders o Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories o Break down the requirements into Epics and formulate well-structured User Stories using the format: As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria o Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog o Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog o Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points o Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables o Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

### Rubrics for Calculation

| Criteria | Excellent (5 Marks) Good (3 Marks) |  |  |  | Satisfactory (2 Marks) |  | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. |  | Vision is clear with minor omissions. Most stakeholders are correctly identified. |  | Vision is partially defined. Some stakeholders are missing or incorrectly identified. |  | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. |  | Epics and user stories are mostly complete with minor formatting or requirement issues. |  | User stories are partially complete with limited Agile structure. |  | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. |  | Acceptance criteria are mostly clear and testable with minor gaps. |  | Acceptance criteria are partially defined and lack clarity or completeness. |  | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. |  | Backlog prioritization and sprint planning are mostly appropriate with minor issues. |  | Prioritization or sprint planning is partially complete with limited justification. |  | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. |  | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. |  | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. |  | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |
| Criteria |  | Mark |  |
| Project Vision & Stakeholder Identification (30%) |  | /5 |  |
| Epics & User Stories (25%) |  | /5 |  |
| Acceptance Criteria (20%) |  | /5 |  |
| Product Backlog Prioritization & Sprint Planning (15%) |  | /5 |  |
| Story Point Estimation, Sprint Goal & Presentation (10%) |  | /5 |  |
| TOTAL |  | /25 |  |

AGILE SPRINT PLANNING AND USER STORY WORKSHOP

Intelligent Procurement Request and Approval System

Prepared using Agile / Scrum practices

# Project Vision and Industry Context

Organizations purchase equipment, software, office supplies, services, and other resources through procurement processes. Traditional email-based and paper-based approval workflows can lead to delays, limited visibility, difficulty comparing supplier quotations, and challenges in tracking purchase requests.

Vision: Build an intelligent, secure, and transparent procurement management platform that enables employees to submit purchase requests, managers to review requests, procurement teams to collect and compare supplier quotations, and authorized personnel to approve purchases and generate purchase orders.

## Project Objectives

- Enable employees to create and submit digital purchase requests.

- Establish configurable approval workflows based on purchase requirements.

- Manage supplier information and quotation details.

- Compare supplier quotations based on price, delivery time, and other criteria.

- Track purchase approvals and rejection reasons.

- Generate purchase orders for approved requests.

- Monitor procurement status throughout the purchasing lifecycle.

- Maintain complete procurement histories and audit records.

- Provide role-based access for employees, managers, procurement staff, and administrators.

- Generate procurement analytics and operational reports.

## Scope and Success Measures

Initial release scope: user authentication, role-based access, digital purchase request creation, manager review, basic approval workflow, request status tracking, and procurement history. Later increments will introduce supplier quotation management, quotation comparison, purchase order generation, automated notifications, and advanced analytics.

| Measure | Proposed target / evidence |
| --- | --- |
| Request submission | Employees can submit valid purchase requests digitally. |
| Approval transparency | Each request displays its current status and assigned approval stage. |
| Quotation management | Procurement staff can record and retrieve supplier quotations. |
| Supplier comparison | Quotations can be compared using price, delivery time, and other configured criteria. |
| Purchase tracking | Approved requests can be linked to purchase orders and tracked. |
| Auditability | Each major status change and approval decision records the responsible user and timestamp. |
| Reporting | Authorized users can view procurement summaries and pending-request reports. |

## Assumptions

The first release will be deployed within a single organization. Employees, managers, procurement officers, finance approvers, and system administrators will have separate permissions. Approval rules and spending limits will be configured by authorized administrators. Supplier quotations and purchase orders will initially be managed within the platform, without requiring external ERP or accounting integrations. Security, data validation, access control, and auditability are cross-cutting requirements.

# Stakeholders, Roles and Epics

## Stakeholders and Responsibilities

| Stakeholder / Role | Interest and Responsibility |
| --- | --- |
| Employees / Requesters | Create purchase requests, provide specifications, attach supporting documents, and track request status. |
| Department Managers | Review requests, verify business requirements, and approve or reject requests within their authority. |
| Procurement Officers | Manage supplier details, collect quotations, compare offers, and prepare purchase orders. |
| Finance Approvers | Review budget availability, costs, and financial compliance before authorizing purchases where required. |
| Procurement Manager | Oversee procurement operations, resolve exceptions, and monitor purchasing performance. |
| Suppliers | Provide quotations, pricing details, delivery schedules, and product or service information. |
| System Administrator | Manage users, roles, permissions, approval rules, and system configuration. |
| Organization Management | Monitor procurement spending, approval delays, supplier performance, and operational reports. |
| Product Owner and Scrum Team | Prioritize requirements, develop features, test functionality, and demonstrate sprint increments. |

## Epics and Example User Stories

| Epic | User Story | Priority |
| --- | --- | --- |
| E1: User and Role Management | As an administrator, I want to assign roles to users so that only authorized users can perform specific actions. | P1 |
| E2: Purchase Requests | As an employee, I want to submit a digital purchase request so that my purchasing needs can be reviewed efficiently. | P1 |
| E3: Approval Workflow | As a manager, I want to review and approve or reject requests so that purchases follow organizational policies. | P1 |
| E4: Supplier Management | As a procurement officer, I want to maintain supplier details so that supplier information is available during purchasing. | P2 |
| E5: Quotation Management | As a procurement officer, I want to record supplier quotations so that available offers can be evaluated. | P2 |
| E6: Quotation Comparison | As a procurement officer, I want to compare supplier offers so that the organization can make informed purchasing decisions. | P2 |
| E7: Purchase Order Generation | As a procurement officer, I want to generate purchase orders for authorized purchases so that suppliers receive clear order details. | P2 |
| E8: Notifications and Tracking | As an employee, I want to receive status updates so that I know the progress of my purchase request. | P2 |
| E9: Procurement Analytics | As a management user, I want to view procurement reports so that I can monitor expenditure, delays, and supplier performance. | P3 |

## Personas and Key Needs

An employee needs a simple request form and clear status information. A department manager needs a review queue with request details and approval history. A procurement officer needs an organized quotation comparison interface and purchase order generation. A finance approver needs visibility into costs and budget compliance. Management needs reliable procurement reports and spending summaries. The system should provide understandable status labels, clear rejection reasons, traceable decisions, and easy access to relevant procurement records.

# Product Backlog and Acceptance Criteria

Prioritization uses a MoSCoW-style approach: P1 represents must-have functionality for the first usable increment, P2 represents important subsequent functionality, and P3 represents later enhancements. Dependencies are considered before assigning work to a sprint.

| ID / Story | Priority | Dependency | Acceptance Criteria (Given– When–Then) |
| --- | --- | --- | --- |
| US-01: User and Role Management | P1 | Authentication | Given an administrator is authorized, when they assign a role to a user, then the permissions associated with that role are applied. Unauthorized users cannot access restricted functions. |
| US-02: Create Purchase Request | P1 | US-01; request data model | Given an employee is signed in, when they enter valid item details, quantity, estimated cost, department, and justification, then the system saves the request and generates a unique reference. Missing or invalid mandatory fields produce validation messages. |
| US-03: Submit Purchase Request | P1 | US-02 | Given a valid draft request exists, when the employee submits it, then its status changes to Submitted and it becomes available to the appropriate reviewer. Duplicate submission is prevented. |
| US-04: Review and Approve Request | P1 | US-03; approval permissions | Given a request is awaiting review, when an authorized manager approves or rejects it, then the decision, reviewer, timestamp, and applicable reason are recorded. Unauthorized users cannot make the decision. |
| US-05: Track Request Status | P1 | US-03, US-04 | Given an employee has submitted a request, when they open the request details, then they can view its current status and relevant status history. They cannot view another employee's restricted information without permission. |
| US-06: Manage Suppliers | P2 | US-01 | Given a procurement officer enters valid supplier information, when they save it, then the supplier record is available for quotation management. Invalid or |
|  |  |  | incomplete mandatory details are rejected. |
| US-07: Record Supplier Quotations | P2 | US-06; approved procurement request | Given a procurement officer has obtained supplier offers, when they record the supplier, quoted price, delivery time, and validity period, then the quotation is linked to the relevant request and stored for review. |
| US-08: Compare Quotations | P2 | US-07 | Given two or more quotations are recorded, when the procurement officer opens the comparison view, then the system displays comparable prices, delivery times, and other configured criteria. The officer can identify a preferred offer and record the selection rationale. |
| US-09: Generate Purchase Order | P2 | Approved request; quotation selection | Given a purchase is fully authorized and the supplier selection is recorded, when the procurement officer generates a purchase order, then the system creates a unique order number and stores the supplier, items, quantities, prices, and order date. Unauthorized or unapproved purchases cannot generate an order. |
| US-10: Notifications | P2 | Request and approval events | Given a request is submitted or its status changes, when a configured notification event occurs, then the relevant user is notified through the configured channel and the event is logged. |
| US-11: Procurement Reports | P3 | Request, approval, and order records | Given an authorized management user selects a reporting period, when they generate a report, then the system summarizes requests, approval outcomes, pending cases, purchase orders, and available expenditure data for that period. |

## Backlog Ordering Rationale

US-01 establishes secure access and authorization. US-02 and US-03 create the basic request submission process, while US-04 and US-05 establish approvals and visibility. Supplier management and quotation handling depend on the request workflow. Quotation comparison depends on stored supplier offers, and purchase order generation depends on the required approvals and supplier selection. Notifications and analytics are scheduled after the core workflow has been established.

# Sprint 1 Plan and Story Point Estimates

Sprint length: 2 weeks (10 working days). Team assumption: 4–6 people across development, testing, and design, with a Product Owner available for clarification. Story points use relative Fibonacci estimates (1, 2, 3, 5, 8, 13), discussed through Planning Poker. Points represent complexity, uncertainty, and effort rather than hours.

Sprint Goal: Deliver a usable first version in which authorized users can access the system according to their roles, employees can create and submit purchase requests, managers can record approval decisions, and employees can track request status.

## Selected Sprint Backlog

| Story | Points | Why This Estimate? | Sprint 1 Outcome |
| --- | --- | --- | --- |
| US-01: User and Role Management | 5 | Requires authentication integration, role assignment, permission checks, and access testing. | Users access only the functions permitted by their roles. |
| US-02: Create Purchase Request | 5 | Requires form design, data validation, persistence, and request reference generation. | Employees can create and save valid purchase requests. |
| US-03: Submit Purchase Request | 3 | Requires submission validation, status transitions, and reviewer assignment. | Valid requests enter the review workflow. |
| US-04: Review and Approve Request | 8 | Requires decision handling, authorization checks, approval records, and status history. | Authorized managers can approve or reject submitted requests. |
| US-05: Track Request Status | 3 | Requires status display, history retrieval, and access restrictions. | Employees can view their request progress. |

Planned total: 24 story points. This is a planning assumption, not a guarantee. Actual sprint capacity should be calibrated using the team's previous velocity. If the team is new, treat this as a forecast and protect the Sprint Goal by reducing scope rather than lowering quality.

## Actionable Development Tasks

| Story | Indicative Tasks |
| --- | --- |
| US-01 | Define user roles and permissions; design the user data model; implement authentication and role checks; build user administration functions; test authorized and unauthorized access. |
| US-02 | Define request fields; design the database schema; build the purchase request form; implement validation and persistence; generate unique request references; test invalid inputs. |
| US-03 | Define request status transitions; implement submission logic; prevent duplicate submissions; assign the appropriate reviewer; test valid and invalid submission scenarios. |
| US-04 | Design the approval workflow; implement manager review screens; add approve/reject actions; store reviewer, timestamp, and decision reason; test authorization and decision history. |
| US-05 | Design status labels and history views; retrieve request status and audit records; apply access controls; test status visibility and restricted access. |

## Dependencies and Risk Controls

Define request statuses and approval permissions before implementing the workflow. Establish mandatory request fields and validation rules with the Product Owner. Use test data during development and ensure that employees cannot modify approval decisions or access restricted requests. The initial sprint should not depend on external supplier systems, ERP integrations, or financial integrations.

# Sprint Execution, Definition of Done and Deliverables

## Suggested Sprint Cadence

| When | Activity | Output |
| --- | --- | --- |
| Day 1 | Sprint Planning: confirm the Sprint Goal, | Agreed Sprint Backlog and task owners. |
|  | capacity, dependencies, and acceptance criteria. |  |
| Daily (15 min) | Daily Scrum: inspect progress, identify blockers, and adapt the plan. | Updated task board and blocker actions. |
| Days 2–8 | Design, development, code review, testing, and backlog refinement. | Working increments of procurement functionality. |
| Day 9 | End-to-end testing, security checks, defect fixing, and demonstration preparation. | Release candidate meeting the Definition of Done. |
| Day 10 | Sprint Review with stakeholders, followed by the Sprint Retrospective. | Stakeholder feedback and prioritized improvements. |

## Definition of Done (DoD)

- Code is peer-reviewed, merged, and follows agreed coding standards.

- User stories satisfy their acceptance criteria.

- Unit, integration, and relevant end-to-end tests pass.

- Input validation and role-based authorization are implemented.

- Purchase requests and approval decisions are stored correctly.

- Status changes and approval actions include the required audit details.

- No known critical or high-severity defects remain; unresolved issues are documented.

- Sensitive procurement information is accessible only to authorized users.

- User-facing labels and validation messages are understandable.

- The increment is deployed to the agreed test environment and demonstrated to the Product Owner. Expected Sprint Deliverables

| Deliverable | Completion Evidence |
| --- | --- |
| User and role management | Authorized users can access permitted functions; restricted access is tested. |
| Digital purchase request form | Employees can create and save requests; invalid submissions are rejected. |
| Request submission workflow | Valid requests receive unique references and Submitted status. |
| Approval workflow | Authorized managers can record approval or rejection decisions with traceable records. |
| Procurement status tracking | Employees can view the status and relevant history of their requests. |
| Quality and project artifacts | Test results, updated backlog, sprint board, known-issues list, and review feedback are available. |

## Risks, Review, and Next Sprint

Key risks include unclear approval rules, incomplete purchase specifications, unauthorized access, inconsistent quotation data, and overcommitting sprint capacity. Mitigation measures include obtaining approval-rule sign-off, validating mandatory fields, enforcing least-privilege access, recording audit events, and demonstrating working functionality early.

Sprint Review questions:

- Can employees create and submit valid purchase requests?

- Can only authorized managers approve or reject requests?

- Can employees track their request status?

- Are approval decisions and status changes recorded accurately?

- Can the team demonstrate the end-to-end request and approval workflow?

Likely Sprint 2 candidates: Supplier management (US-06), supplier quotation recording (US-07), quotation comparison (US-08), and notification support (US-10), subject to stakeholder feedback and dependency review.

Purchase order generation can follow once quotation selection and the complete approval requirements are implemented.

# Conclusion

The Intelligent Procurement Request and Approval System aims to improve purchasing efficiency by replacing fragmented manual processes with a centralized digital workflow. The proposed Agile approach prioritizes secure request submission, approval tracking, and status visibility before expanding into supplier quotation management, quotation comparison, purchase order generation, and procurement analytics. By maintaining complete procurement histories, enforcing role-based permissions, and providing transparent approval records, the system can reduce paperwork, improve supplier evaluation, support better purchasing decisions, and reduce procurement delays. Iterative development and stakeholder feedback will help ensure that the final system meets the organization's procurement requirements.